Project timeline - Memory Leak 2

Samantha Au, Daniel Li, Julia Zeng, Jon Ngo, Victor Hui

Initial meeting (16/11/19)

- Decided that we wish to do an android application

- decided that it would be a game

- project alternatives

  - clothes changing app

  - anxiety app

  - day planner

  - etc

- decided that an android called memory leak will be created, objective is to delete/ destroy falling blocks of code that would break/ damage applications, a shooter will be used to destroy blocks containing “broken” code.

  - Pros

    - interactive

    - fun

    - applicable to the class

    - interesting to code

  - Cons

    - higher level of difficulty

    - a lot to do basically

- meeting ended at 12:00 am.

Meeting number 2 (3/12/19)

- Sorted out roles between members

  - Project Lead: Victor Hui

  - Specification Lead: Daniel Li

  - Interface Lead: Julia Zeng

  - Technical Lead: Jonathan Ngo

- decided that the next meeting would be Friday 6/12/19, in order to check progress on the different members

- Separated tasks in between different team members

- 2 team members will work on the Boss level

  - Sam Au would be responsible for the sound portion of the game, the HP bar of the bosses, and the timer between each choice during the quiz

  - Victor Hui would be responsible for the Quiz mechanics part of the game, and the face/ animation of the question

- 3 team members will work on the Normal Levels

  - Daniel and Julia will be responsible for the front end, while Jon will be responsible for

- 2 team members will work on the Quiz/Boss level

  - Victor and Sam would work on the Boss level.

First sketch of project homescreen, and quizz interface 8/12/2019

- as you can see, the theme of the homescreen and quizz interface was completely different, but this was solved further along in the app development process

- At this point, the homescreen had animations running in the background and the mechanics of the Quizzes in the Boss levels work well.

First attempt at the “Normal Level”, main mechanics of the game 8/12/2019

- As it can be seen, the mechanics have not yet been added, the rocket/cannon/ shooter has not yet been implemented, the bullet action is also missing, but as the first sketch, a lot of progress was made today.

Meeting No.3 (9/12/2019)

- We touched base on who has done what, separated the tasks regarding the documents, and made further progress on the design of the app in order to improve overall user experience.

Refreshed look of the project home screen and Quiz screen

- The design of the app is improved immensely, there is now a theme of adventure and progress attached.

- As for the shooter, we have decided to go with a rocket to increase the sense of progress as it soars into the open sky.

- Double tapping the rocket would now generate a bullet heading up

- The only change here is the changing of the background to fit it to the theme of adventure.

Meeting No.4 (10/12/19)

- Met to sort out documentation responsibilities

- Further improved UI design,

- Worked on the General Game Mechanics

The design for the quiz app is further improved

- Health bar introduced, when the player answers the Boss correctly, the bosses’ health bar decreases, when the player answers the Boss wrongly, the player’s health decreases.

- We also gave Professor densmore a helmet.